## Slide 1: Town of Winthrop Water and Sewer Rate Study Water Loss Analysis
The Abrahams Group
Environmental Partners
April 6, 2021

## Slide 2: Presenters
The Abrahams Group
Mark D. Abrahams
Matthew A. Abrahams
Environmental Partners
Ryan Trahan

## Slide 3: Scope of Services
Rate Analysis and Development
  Assessment of water loss and impact on rate
  Calculate FY22 rate based on water loss mitigation determination
  Conduct comparison analysis with current rate projection to determine user impact
  Recommend Financial Policies and Programs
  Develop Revenue Requirements for the Water/Sewer Fund
  Develop Multi-Year Cash Flow Analysis and Recommend Reserve Balances
  Provide Town with rate model in Microsoft Excel and training for staff on same

## Slide 4: Scope of Services
Project Management and Deliverables
  Monthly reporting to Town
  Regular conference calls
  Interim updates to Town Council or other stakeholders as appropriate
  Provide letter with recommendations
  Conduct PowerPoint presentation to Town staff and during Town Council/public hearing, a final copy of which to be provided to Town

## Slide 5: Workplan
Phase 1 - Project Planning
Phase 2 - Water and Sewer Rate Study
Phase 3 - Water Audit
Phase 4 - Reporting

## Slide 6: Phase 1 - Project Planning
The objective of this phase is to meet with Town officials to determine needs and goals and ensure that the consultant is familiarized with available information regarding the current enterprise structure, budget, direct and indirect costs, rate structure, debt schedule, capital programming, billing structure, fees and leak mitigation efforts.
This phase will review the project workplan, timing and milestones and will address the rate setting process, how to integrate rate setting with the budget process, establishing an internal working group, periodic reporting and the final report.
This phase will explore with Town officials the idea of incorporating the rate setting process with the Town’s FY 2022 budget process and will involve:
  Reporting to Town
  Regular conference calls
  Interim updates to Town Council or other stakeholders as appropriate
This phase will also plan for the water audit.

## Slide 7: Phase 2 - Water and Sewer Rate Study
The objective of this phase is to conduct a water and sewer rate study to recommend rates that will generate sufficient revenue to fund the operational costs, indirect costs, debt service costs, and short-term and long-term capital improvements costs.
Task 2.1 – Confirm Study Objectives
Task 2.2 – Review Capital Improvement Program
Task 2.3 – Project Water and Sewer Costs
Task 2.4 – Develop Non-Meter Revenue Requirements
Task 2.5 – Develop Consumption Estimates and Review Billing System
Task 2.6 – Develop a Five-Year Analysis
Task 2.7 – Update Water and Sewer Rates
Task 2.8 – Project Revenue and Conduct Impact Analysis

## Slide 8: Phase 3 – Water Audit
Environmental Partners proposes to complete a water audit of the Winthrop water system. The audit will include the following subtasks:
Prepare a Request for Information (RFI) document to consolidate and summarize data requests for this project.
Conduct a “top-down” water audit of the Winthrop system following the principles and procedures outlined in Chapter 3 of the 4th Edition of AWWA Manual M36. Complete the audit using the AWWA Water Loss Control Committee Free Water Audit Software v5.0.
Evaluate the adequacy of existing customer meters based on an inventory of meter sizes, ages, and the frequency of meter testing and replacement. Meter inventory to be provided by Winthrop.
Review source water meter calibration records and methods.
Review potential sources of unmetered consumption, including fire protection, hydrant flushing, storage tank draining, and other hydrant usage.
Review and evaluate the historic distribution system leak detection program, including recent investigations, and make recommendations on methodology to utilize if additional leak detection is warranted.
Prepare a map of reported water system leaks in Winthrop. Leak history, reporting and locations to be provided by Winthrop.
Review Winthrop’s most recent UAW calculation along with historic reporting of UAW from the Annual Statistical Reports.
Hold a meeting to review preliminary results, conclusions, and recommendations of the audit.
Prepare a technical memorandum to document the final results, conclusions, and recommendations of this Scope of Services.

## Slide 9: Phase 4 - Reporting
The objective of this phase is to prepare the draft and final report.
Task 4.1 – Prepare Draft Rate Study Report for the Town’s Review
Task 4.2 – Finalize Report

## Slide 10: Questions?